## Slide 1: Nakuja internship Team meeting Progress report format

## Slide 2: Tasks completed last week
Machining of the N-2 rocket motor casing
Machining of the N-2 rocket motor nozzle
Machining of the N-2 rocket motor bulk head
Drilling of the N-2 rocket motor casing, bulkhead, and nozzle.

## Slide 3: Tasks in this week
Design of standard rocket motor test stand for both the N-1 rocket and N-2 rocket.
Fabrication of the designed test stand.
Tapping of the rocket motor nozzle, casing, and bulkhead.
Research on different rocket motor recovery systems.
Determination of the most suitable recovery mechanism for N-1 rocket

## Slide 4: Timeline
Month | Week | Tasks
Mar | Week 1 | Design of standard rocket motor test stand for both the N-1 rocket and N-2 rocket. Fabrication of the designed test stand. Tapping of the rocket motor nozzle, casing, and bulkhead. Research on different rocket motor recovery systems. Determination of the most suitable recovery mechanism for N-1 rocket
 | Week 2 | 
 | Week 3 | 
 | Week 4 | 
Apr | Week 1 | 
 | Week 2 | 
 | Week 3 | 
 | Week 4 |